Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20/10/2026 |
| --- | --- |
| Team ID | Aditi Kapadia |
| Project Name | Electric Vehicle Market Performance & Insights |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Access & Integration | USN-1 | As a Market Strategy Director, I want to access the EV market dataset containing vehicle, sales, manufacturer, battery, range, country, and customer rating information so that I can evaluate overall market performance. | 2 | High | Aditi – Individual Project |
| Sprint-1 | Data Processing | USN-2 | As a Market Strategy Director, I want the EV dataset to be prepared and organized so that the data can be accurately analyzed in Tableau. | 1 | High | Aditi – Individual Project |
| Sprint-1 | Business Analysis | USN-3 | As a Market Strategy Director, I want to compare annual sales across different vehicle categories so that I can identify the categories contributing the most to the EV market. | 2 | Low | Aditi – Individual Project |
| Sprint-1 | Business Analysis | USN-6 | As an Automotive BI Manager, I want to analyze manufacturer performance and market share so that I can identify competitive positions within the EV market. | 2 | Medium | Aditi – Individual Project |
| Sprint-2 | Business Insights & Analytical Outputs | USN-4 | As a Market Strategy Director, I want to analyze customer ratings across vehicle categories so that I can understand customer satisfaction and identify better-performing segments. | 1 | High | Aditi – Individual Project |
| Sprint-2 | Business Insights & Analytical Outputs | USN-8 | As an Automotive BI Manager, I want to analyze the distribution of battery technologies so that I can identify which technologies are most widely adopted. | 1 | Medium | Aditi – Individual Project |
| Sprint-2 | Business Analysis | USN-9 | As an Automotive BI Manager, I want to compare driving range across vehicle categories and manufacturers so that I can identify vehicles with better range performance. | 2 | High | Aditi – Individual Project |
| Sprint-2 | Business Insights & Analytical Outputs | USN-10 | As an Automotive BI Manager, I want to analyze manufacturing countries so that I can understand geographical production trends in the EV industry. | 1 | High | Aditi – Individual Project |